## Slide 1: SUNSHINE
Project Title: Sunshine – Ecommerce Website
Prepared By: Mukram
Date: 03/02/2022

## Slide 2: Situation/Problem/Opportunity
The growing eCommerce market demands a user-friendly, efficient platform.
Many small businesses struggle with online visibility and streamlined order management.
Sunshine aims to bridge this gap by providing an intuitive, feature-rich marketplace.

## Slide 3: Purpose Statement (Goals)
To design, develop, and implement an eCommerce website that enhances customer experience.
To provide a robust platform for small businesses to scale online.
To ensure secure transactions and smooth operations.

## Slide 4: Project Objectives
Develop a scalable and user-friendly ECommerce platform.
Implement secure payment gateways.
Optimize website performance for seamless user experience.
Ensure mobile responsiveness and multi-platform support.
Integrate analytics to track user behavior and sales trends.

## Slide 5: Success Criteria
Achieve a 99.9% uptime for website availability.
Ensure a 20% increase in user engagement within six months.
Reduce transaction failures to less than 0.5%.
Provide a seamless and intuitive user interface.

## Slide 6: Methods/Approach
Requirement Gathering
Conduct stakeholder interviews and surveys
Identify key business needs and technical constraints
System Design
Develop wireframes and technical architecture
Define database structure and API integrations
Development Phase
Implement core features following Agile sprints
Ensure modular and scalable code structure

## Slide 7
Testing & Quality Assurance
Conduct functional, performance, and security testing
Perform user acceptance testing (UAT) before deployment
Deployment & Maintenance
Deploy the system with cloud-based hosting
Provide continuous monitoring, support, and updates

## Slide 8: Project Deliverables
Fully functional eCommerce website.
Admin dashboard for business management.
Secure and fast payment integration.
Mobile-friendly design and optimized performance.
Customer support and feedback mechanisms.

## Slide 9: Technical & Functional Requirements
Front-end: HTML, CSS, JavaScript, React.
Back-end: Node.js.
Database: MySQL
Secure payment gateway integration (UPI, PayPal).
Cloud hosting with scalability support.

## Slide 10: Budget & Resource Estimation
Total estimated budget: Rs. 5000000
Development team: Developers, designers, testers.
Infrastructure: Hosting, domain, security certifications.
Marketing & SEO: Ad spend, content strategy.

## Slide 11: Risk Assessment & Mitigation
Security threats: Implement SSL and encrypted transactions.
High competition: Focus on unique selling points and marketing.
Technical failures: Ensure rigorous testing before deployment.
User adoption: Simplify onboarding and provide tutorials.

## Slide 12: Competitive Analysis
Competitors: Amazon, Flipkart, Shopify.
Sunshine differentiates by offering personalized vendor services.
Focus on local businesses and seamless logistics integration.

## Slide 13: Project Timeline & Milestones
Requirement Gathering: 1 Month.
System Design & Prototyping: 1.5 Months.
Development & Coding: 3 Months.
Testing & Debugging: 1.5 Months.
Deployment & Maintenance: Ongoing.

## Slide 14: Success Criteria & Performance Metrics
Customer satisfaction rating above 90%.
Loading speed below 2 seconds.
Order processing time reduced by 30%.
High retention and conversion rates.

## Slide 15: Executive Summary
Problem: Many small businesses struggle with online visibility, inefficient transaction handling, and customer engagement.
Importance: The project enables businesses to reach a wider audience, increase sales, and streamline operations.
Success: A fully functional eCommerce platform with high user engagement, seamless transactions, and business growth.